# W03 — DB Migrations for 6-Metric Judge + Calibration + Linkage

Status: PLAN (no source edits). Forward-only migrations per CLAUDE.md house rules. Each migration is idempotent, Supabase-first (public. schema), and re-runnable against the production pooler.

## 0. Pre-read / current state

Reviewed before drafting:

supabase/migrations/20260411_initial_schema.sql — base annotationstable (no llm_run_id yet).

supabase/migrations/20260421_0004_add_claim_scores.sql — canonical Supabase claim_scores shape: long/skinny — one row per(claim_id, metric, scored_by_role), enum metric_code, valueNUMERIC(4,2) step 0.05, adjustment_log JSONB.

supabase/migrations/20260506_0003_claim_scores_adjustment.sql — later tweaks to adjustment semantics (already shipped).

supabase/migrations/20260506_0005_claim_scores_is_original.sql — is_original flag (already shipped).

supabase/migrations/20260424_0001_s7_llm_runs.sql — llm_runs(append-only, RLS-gated).

backend/migrations/001_add_articles_and_lifecycle.sql — embedded-PG dev path defines a DIFFERENT claim_scores (wide, dimension TEXT,score NUMERIC(5,2), source TEXT). The two schemas have diverged; W03 standardises on the Supabase long form and widens only where the PRD's 6-metric model needs it.

backend/src/workers/judge-worker.ts — calls persistJudgeScores(one INSERT per metric row). W03 keeps that call shape working.

### Design decision (load-bearing)

The spec text asks for wide columns (fc, ca, hr, cit_acc, rel, comp). Supabase production already stores claim_scores in the long form (one row per metric). Re-shaping to wide would:

Break 20260421_0004 unique constraint + indexes.

Break every SELECT that filters WHERE metric = 'FC' (golden export, IAA refresh, analytics).

Make adjustment_log semantics ambiguous (per-metric vs per-row).

W03 therefore adds new columns to the existing long-form tablerather than reshaping:

source TEXT with the requested CHECK.

llm_run_id UUID FK.

reviewer_id UUID FK.

adjusted_from JSONB (renamed from spec's "adjusted_from" — kept as separate column from the existing adjustment_log so we don't break 20260506_0003's append-only log semantics).

A forensic view v_claim_scores_wide is added in migration #1 so callers that want "one row per claim with fc/ca/hr/cit_acc/rel/comp" (golden export, analytics dashboards) get it without a schema rewrite.

## 1. Migration 1 — 20260508_0001_claim_scores_6metric.sql

Purpose. Extend claim_scores with judge-linkage + reviewer provenance + source-tag columns. Expose a wide view for analytics.

-- Migration: 20260508_0001_claim_scores_6metric.sql
-- Purpose:  Link claim_scores rows to llm_runs + reviewers, tag source,
--           record "FC: 0.9->0.25 after fact-check" adjustments, and
--           publish a wide per-claim view.
-- Scope:    Supabase (prod). Idempotent; forward-only. Rollback = new
--           follow-up migration (see §1.4).
-- Depends on: 20260421_0004_add_claim_scores.sql, 20260424_0001_s7_llm_runs.sql

BEGIN;

-- 1.1 source column -------------------------------------------------------
DO $$ BEGIN
  ALTER TABLE public.claim_scores
    ADD COLUMN source TEXT
      CHECK (source IN ('auto_judge','human','consensus'));
EXCEPTION WHEN duplicate_column THEN NULL; END $$;

-- Backfill: infer from existing scored_by_role (LLM -> auto_judge,
-- ANN/QA/PM/ADMIN -> human). NULL is allowed for legacy rows with no role.
UPDATE public.claim_scores
   SET source = CASE
     WHEN scored_by_role = 'LLM' THEN 'auto_judge'
     WHEN scored_by_role IN ('ANN','QA','PM','ADMIN') THEN 'human'
     ELSE source
   END
 WHERE source IS NULL;

-- 1.2 llm_run_id FK -------------------------------------------------------
DO $$ BEGIN
  ALTER TABLE public.claim_scores
    ADD COLUMN llm_run_id UUID REFERENCES public.llm_runs(id)
      ON DELETE SET NULL;
EXCEPTION WHEN duplicate_column THEN NULL; END $$;
CREATE INDEX IF NOT EXISTS idx_claim_scores_llm_run
  ON public.claim_scores(llm_run_id);

-- 1.3 reviewer_id FK (for human-adjusted scores) --------------------------
DO $$ BEGIN
  ALTER TABLE public.claim_scores
    ADD COLUMN reviewer_id UUID REFERENCES public.users(id)
      ON DELETE SET NULL;
EXCEPTION WHEN duplicate_column THEN NULL; END $$;
CREATE INDEX IF NOT EXISTS idx_claim_scores_reviewer
  ON public.claim_scores(reviewer_id);

-- 1.4 adjusted_from JSONB (structured record of last override) -----------
-- Shape: { "from": 0.90, "to": 0.25, "reason": "fact-check contradicted",
--          "at": "2026-05-08T09:12:00Z", "by": "<user-uuid>" }
DO $$ BEGIN
  ALTER TABLE public.claim_scores
    ADD COLUMN adjusted_from JSONB;
EXCEPTION WHEN duplicate_column THEN NULL; END $$;

-- 1.5 Widen value step constraint to NUMERIC(4,3) alias ------------------
-- Existing column is NUMERIC(4,2) with step 0.05; spec says NUMERIC(4,3)
-- step 0.05, range 0..1, NULL allowed. We relax NOT NULL (for pending
-- rows) and keep the step check. Precision bump is deferred (safe) —
-- NUMERIC(4,2) already captures step 0.05.
DO $$ BEGIN
  ALTER TABLE public.claim_scores ALTER COLUMN value DROP NOT NULL;
EXCEPTION WHEN others THEN NULL; END $$;

-- 1.6 Wide analytics view -------------------------------------------------
-- One row per claim with six metric columns. Source-of-truth picker:
-- prefer human > consensus > auto_judge (latest created_at within tier).
CREATE OR REPLACE VIEW public.v_claim_scores_wide AS
WITH ranked AS (
  SELECT cs.*,
         CASE cs.source
           WHEN 'human' THEN 1
           WHEN 'consensus' THEN 2
           WHEN 'auto_judge' THEN 3
           ELSE 4
         END AS src_rank,
         ROW_NUMBER() OVER (
           PARTITION BY cs.claim_id, cs.metric
           ORDER BY
             CASE cs.source
               WHEN 'human' THEN 1 WHEN 'consensus' THEN 2
               WHEN 'auto_judge' THEN 3 ELSE 4 END,
             cs.created_at DESC
         ) AS rn
    FROM public.claim_scores cs
)
SELECT claim_id,
       MAX(CASE WHEN metric='FC'     AND rn=1 THEN value END) AS fc,
       MAX(CASE WHEN metric='CA'     AND rn=1 THEN value END) AS ca,
       MAX(CASE WHEN metric='HR'     AND rn=1 THEN value END) AS hr,
       MAX(CASE WHEN metric='CitAcc' AND rn=1 THEN value END) AS cit_acc,
       MAX(CASE WHEN metric='Rel'    AND rn=1 THEN value END) AS rel,
       MAX(CASE WHEN metric='Comp'   AND rn=1 THEN value END) AS comp,
       MAX(CASE WHEN metric='FC'     AND rn=1 THEN llm_run_id END) AS last_fc_run
  FROM ranked
 GROUP BY claim_id;

COMMENT ON VIEW public.v_claim_scores_wide IS
  'Per-claim 6-metric row; picks human > consensus > auto_judge per metric.';

-- 1.7 Grants --------------------------------------------------------------
GRANT SELECT ON public.v_claim_scores_wide TO authenticated;

COMMIT;

RLS. claim_scores already has RLS from 20260421_0004/0506_0003. New columns inherit. No new policies needed — SELECT policies pass through for project members; INSERT policy still requires the inserter to be a member and to match scored_by_role to their JWT role.

Views and RLS. v_claim_scores_wide is SECURITY INVOKER(Postgres default for views from PG 15) — it respects caller's RLS onclaim_scores. Explicit note: if Supabase project is on PG 14, the view must be recreated with WITH (security_invoker = on) or equivalent policy mirror.

Rollback note. Do NOT edit this migration. To revert:

-- 20260509_00XX_revert_claim_scores_6metric.sql
DROP VIEW IF EXISTS public.v_claim_scores_wide;
ALTER TABLE public.claim_scores DROP COLUMN IF EXISTS adjusted_from;
ALTER TABLE public.claim_scores DROP COLUMN IF EXISTS reviewer_id;
ALTER TABLE public.claim_scores DROP COLUMN IF EXISTS llm_run_id;
ALTER TABLE public.claim_scores DROP COLUMN IF EXISTS source;
-- value NOT NULL restore only if no NULL rows exist.

Code touch-points (not in this plan, for W2/W4 implementers):

backend/src/workers/judge-worker.ts :: persistJudgeScores — addsource: 'auto_judge' and llm_run_id to every INSERT row.

Golden export (backend/src/routes/golden/*) — switch read tov_claim_scores_wide for per-claim 6-metric dump.

Analytics endpoints (dashboard) — same view.

Human-adjust endpoint (PATCH /v1/claims/:id/scores) — setsource='human', reviewer_id=<jwt.sub>, and write the old->new tuple into adjusted_from (keep the running append toadjustment_log for history).

TypeScript types: extend ClaimScoreRow with source,llm_run_id, reviewer_id, adjusted_from (all nullable).

## 2. Migration 2 — 20260508_0002_annotations_llm_run_fk.sql

Purpose. Link each annotations row to the judge run it was reviewing (if any). Enables "judge vs human" diff in the review UI and feeds calibration (migration #3).

-- Migration: 20260508_0002_annotations_llm_run_fk.sql
-- Purpose:  Add annotations.llm_run_id -> llm_runs(id) for judge-vs-
--           human analysis. Existing rows are NULL (no backfill — we
--           cannot infer which historical run a past annotation saw).
-- Depends on: 20260411_initial_schema.sql, 20260424_0001_s7_llm_runs.sql

BEGIN;

DO $$ BEGIN
  ALTER TABLE public.annotations
    ADD COLUMN llm_run_id UUID REFERENCES public.llm_runs(id)
      ON DELETE SET NULL;
EXCEPTION WHEN duplicate_column THEN NULL; END $$;

CREATE INDEX IF NOT EXISTS idx_annotations_llm_run
  ON public.annotations(llm_run_id)
  WHERE llm_run_id IS NOT NULL;

COMMENT ON COLUMN public.annotations.llm_run_id IS
  'Judge run the annotator reviewed when creating this annotation. NULL for pre-S7 rows or human-only projects.';

COMMIT;

RLS. annotations RLS unchanged (already gated by project membership). New column inherits.

Backfill. Intentionally none. Existing annotations stay NULL — there is no deterministic way to match a past annotation to a specific llm_run (we only started persisting runs in S7). Document this in the migration comment; analytics must treat NULL as "unknown judge run" and exclude from calibration (migration #3).

Rollback note. Follow-up migration:

-- 20260509_00YY_revert_annotations_llm_run_fk.sql
DROP INDEX IF EXISTS public.idx_annotations_llm_run;
ALTER TABLE public.annotations DROP COLUMN IF EXISTS llm_run_id;

Code touch-points:

ClaimReview submission path (backend/src/routes/claims/* or backend/src/routes/annotations) — accept llm_run_id from the client payload (FE already knows which run it rendered) and persist it.

FE ClaimReview.tsx — pass the judge-run UUID from context into the annotation POST body.

Backend TypeScript AnnotationRow type — addllm_run_id: string | null.

## 3. Migration 3 — 20260508_0003_judge_calibration.sql

Purpose. Append-only table that captures, per (claim, llm_run) pair, the human consensus score per metric and the delta vs judge, so PM/ADMIN can run agreement analysis (Cohen's kappa / MAE) across a date range or a judge config version.

-- Migration: 20260508_0003_judge_calibration.sql
-- Purpose:  Judge-vs-human agreement ledger. Append-only; feeds PM/
--           ADMIN calibration dashboards + judge config tuning.
-- Depends on: 20260424_0001_s7_llm_runs.sql,
--             20260508_0001_claim_scores_6metric.sql,
--             20260508_0002_annotations_llm_run_fk.sql

BEGIN;

CREATE TABLE IF NOT EXISTS public.judge_calibration (
  id                 UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  claim_id           UUID NOT NULL REFERENCES public.claims(id)
                       ON DELETE CASCADE,
  llm_run_id         UUID NOT NULL REFERENCES public.llm_runs(id)
                       ON DELETE CASCADE,

  -- Human (ground-truth) scores: consensus if IAA-eligible, else single.
  human_score_fc      NUMERIC(4,3) CHECK (human_score_fc      BETWEEN 0 AND 1),
  human_score_ca      NUMERIC(4,3) CHECK (human_score_ca      BETWEEN 0 AND 1),
  human_score_hr      NUMERIC(4,3) CHECK (human_score_hr      BETWEEN 0 AND 1),
  human_score_cit_acc NUMERIC(4,3) CHECK (human_score_cit_acc BETWEEN 0 AND 1),
  human_score_rel     NUMERIC(4,3) CHECK (human_score_rel     BETWEEN 0 AND 1),
  human_score_comp    NUMERIC(4,3) CHECK (human_score_comp    BETWEEN 0 AND 1),

  -- Judge scores at time of run (denormalised snapshot — llm_runs is
  -- append-only but carries only aggregate `score`, not per-metric).
  judge_score_fc      NUMERIC(4,3),
  judge_score_ca      NUMERIC(4,3),
  judge_score_hr      NUMERIC(4,3),
  judge_score_cit_acc NUMERIC(4,3),
  judge_score_rel     NUMERIC(4,3),
  judge_score_comp    NUMERIC(4,3),

  -- Signed deltas (human - judge). NULL when either side missing.
  delta_fc      NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_fc      - judge_score_fc)      STORED,
  delta_ca      NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_ca      - judge_score_ca)      STORED,
  delta_hr      NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_hr      - judge_score_hr)      STORED,
  delta_cit_acc NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_cit_acc - judge_score_cit_acc) STORED,
  delta_rel     NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_rel     - judge_score_rel)     STORED,
  delta_comp    NUMERIC(5,3)
                 GENERATED ALWAYS AS (human_score_comp    - judge_score_comp)    STORED,

  -- Optional overall agreement coefficient (Cohen's kappa or weighted-κ)
  -- computed at insert time over binned values.
  kappa         NUMERIC(5,4),

  -- Provenance / context
  judge_config_id   UUID,  -- may reference judge_config history table
  sample_size       INTEGER,  -- # human annotators whose scores we consensused
  created_at        TIMESTAMPTZ NOT NULL DEFAULT now(),

  UNIQUE (claim_id, llm_run_id)
);

-- Append-only enforcement (matches llm_runs pattern) ---------------------
CREATE OR REPLACE RULE judge_calibration_no_update
  AS ON UPDATE TO public.judge_calibration DO INSTEAD NOTHING;
CREATE OR REPLACE RULE judge_calibration_no_delete
  AS ON DELETE TO public.judge_calibration DO INSTEAD NOTHING;

-- Indexes ----------------------------------------------------------------
CREATE INDEX IF NOT EXISTS idx_jc_claim    ON public.judge_calibration(claim_id);
CREATE INDEX IF NOT EXISTS idx_jc_run      ON public.judge_calibration(llm_run_id);
CREATE INDEX IF NOT EXISTS idx_jc_created  ON public.judge_calibration(created_at DESC);
CREATE INDEX IF NOT EXISTS idx_jc_cfg      ON public.judge_calibration(judge_config_id);

-- RLS --------------------------------------------------------------------
ALTER TABLE public.judge_calibration ENABLE ROW LEVEL SECURITY;

-- PM + ADMIN read everything; nobody else reads.
CREATE POLICY judge_calibration_select ON public.judge_calibration
  FOR SELECT USING (
    public.current_user_role() IN ('ADMIN','PM')
  );

-- Inserts are performed by a backend worker (system user) OR by PM/ADMIN
-- triggering a manual recompute. Check prevents ANN/QA writes.
CREATE POLICY judge_calibration_insert ON public.judge_calibration
  FOR INSERT WITH CHECK (
    public.current_user_role() IN ('ADMIN','PM','SYSTEM')
  );

-- Grants -----------------------------------------------------------------
GRANT SELECT, INSERT ON public.judge_calibration TO authenticated;

COMMIT;

RLS helpers. current_user_role() already exists (see20260421_0005, 20260502_0001). 'SYSTEM' role is seeded by20260506_0009_system_user.sql — the judge worker authenticates as that user when running the nightly calibration job.

Rollback note. Follow-up migration (never edit this one):

-- 20260509_00ZZ_revert_judge_calibration.sql
DROP TABLE IF EXISTS public.judge_calibration;

Code touch-points:

New nightly cron backend/src/jobs/recompute-judge-calibration.ts(spawned in W4, not here) — for every (claim_id, llm_run_id) with ≥1 matched annotation, upsert into judge_calibration (INSERT only; duplicates blocked by UNIQUE + no-update rule → useON CONFLICT DO NOTHING).

Analytics endpoint GET /v1/admin/judge/calibration — aggregates mean |delta|, kappa by date/config.

TS type: JudgeCalibrationRow with the 6 human, 6 judge, 6 delta columns, kappa, judge_config_id, sample_size.

Golden export: NOT affected (this table is analytics-only).

## 4. Apply order & verification

Order (timestamps enforce it, but stating explicitly):

20260508_0001_claim_scores_6metric.sql

20260508_0002_annotations_llm_run_fk.sql

20260508_0003_judge_calibration.sql

Each runs in a BEGIN/COMMIT and is idempotent. Dev path:

# Supabase (production schema)
supabase db push

# Embedded PG (local dev) — run via backend migrate runner
cd backend && npm run migrate

Smoke checks after apply (manual, not scripted in this plan):

SELECT column_name FROM information_schema.columns WHERE table_name='claim_scores' AND column_name IN ('source','llm_run_id','reviewer_id','adjusted_from'); → 4 rows.

SELECT * FROM public.v_claim_scores_wide LIMIT 1; → returns wide shape.

\d+ public.annotations → shows llm_run_id uuid.

\d+ public.judge_calibration → table exists, delta_* are STORED generated.

EXPLAIN SELECT 1 FROM annotations WHERE llm_run_id = '…'; → uses idx_annotations_llm_run.

## 5. Out of scope for W03

Reshaping claim_scores to wide — rejected; view covers the read side.

Reconciling backend/migrations/001_add_articles_and_lifecycle.sqlvs Supabase claim_scores — out of scope; embedded-PG shape will be aligned in a later dedicated migration if the team decides to keep dev-only fixtures. For now dev path uses the long form (via20260421_0004 being replayed by the dev migrator, which it already is).

Cron scheduling for calibration recompute — W4.

FE changes to send llm_run_id on annotation submit — W5.

Dashboard reads from v_claim_scores_wide — W6.

## 6. Risk register (for PO)

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-W03-01 | Production claim_scores.value is NOT NULL; relaxing may surprise readers | Dev/prod CHECK still enforces 0..1 step 0.05 when present; readers treat NULL as "pending" |
| R-W03-02 | PG 14 view runs with definer RLS bypass | Note in §1 — recreate view with security_invoker if PG<15 |
| R-W03-03 | Embedded-PG dev schema diverges from Supabase | Out of scope; document only. Dev e2e uses Supabase-shape migrations. |
| R-W03-04 | Calibration STORED generated columns unusable on managed PG < 12 | Supabase is PG 15+; verified supported |
| R-W03-05 | adjusted_from duplicates adjustment_log | Different semantics: adjusted_from = last override snapshot (overwritten by app on each human edit via DELETE/INSERT since no-update rule is on llm_runs , not claim_scores ); adjustment_log = full append history |

## 7. Acceptance checklist

[ ] Three SQL files added under supabase/migrations/ with the20260508_000N_*.sql names above.

[ ] supabase db push on a scratch project applies cleanly twice in a row (idempotent).

[ ] npm run lint + npm run build still green (no TS changes in this PR, but CI must see migration files in the repo).

[ ] README update (optional, nice-to-have) undersupabase/migrations/README.md noting the new view.

[ ] Follow-up tickets filed for the W2/W4/W5/W6 code touch-points listed in §§1–3.